Maple Street Community Garden
A practical plan for a shared neighborhood growing space
DRAFT PLAN  •  SPRING–FALL 2027  •  24 HOUSEHOLDS
A small plot with a big purpose
The Maple Street Community Garden will turn an underused corner lot into a welcoming place to grow food, share skills, and spend time outdoors. The first season is intentionally modest: twelve raised beds, a communal herb border, accessible paths, and a shaded gathering table.
What success looks like
•  Twelve productive plots assigned through a transparent neighborhood lottery.
•  At least four free workshops led by local gardeners and cooks.
•  A shared harvest shelf stocked weekly during peak season.
•  A clean, safe site maintained through rotating volunteer teams.
Season plan
	Phase
	Timing
	Primary work
	Lead

	Prepare
	March
	Soil testing, permits, bed assembly, water connection
	Site team

	Plant
	April–May
	Plot orientation, cool-season crops, herb border
	Grow team

	Tend
	June–August
	Watering rotations, workshops, shared harvest shelf
	Members

	Close
	September–October
	Final harvest, compost, repairs, season review
	Stewards


Budget snapshot
	Item
	Estimate
	Notes
	

	Raised-bed materials
	$2,400
	Twelve cedar beds with hardware
	

	Soil and compost
	$1,350
	Initial fill plus midseason amendment
	

	Water and tools
	$1,100
	Hose system, hand tools, locked storage
	

	Access and seating
	$950
	Path surfacing and one shared table
	


First decisions
1. Confirm the lot-use agreement and water access.
2. Approve the initial $5,800 materials budget.
3. Recruit six volunteer stewards before construction weekend.
Design principle: make the garden easy to join, easy to maintain, and generous to the wider neighborhood.
Maple Street Community Garden  |  Synthetic sample for Document Sprinkles
